PixelForge Disaster Intelligence Platform

Complete Implementation Blueprint — Build-Ready Specification

SIH26142 (PS142) — Team VIJAYAASTRA — Grand Finale

Legend:

[IMPLEMENTED] verified present in your uploaded code/docs/PPT/Excel    [TO BUILD] required for the 36-hour MVP, not yet built    [PLANNED] post-Finale roadmap, architecture only

# 0. Source-of-Truth & Method Note

This blueprint is built from direct inspection of PROJECT_SYSTEM_DOCUMENTATION.docx, PixelForge.pptx (8 slides, SIH26142), and Sentinel2SRNet_Benchmark_Comparison.xlsx, plus your original attached specification document (treated as target architecture) and the prior integrity audit (backend serving FSRCNN/ESPCN instead of Sentinel2SRNet; EDSR silently falling back to bicubic). Every dataset/license/access-method claim below was checked against live sources on 11 Sep 2026; anything not independently verifiable is explicitly marked UNVERIFIED — do not repeat those claims to a jury without checking the primary source yourself first.

Nothing in this document claims a model, dataset, or pipeline is trained/running unless it is tagged IMPLEMENTED. Everything else is a specification for another engineer/agent to execute — not a claim of existing functionality.

# 1. Gap Analysis

| Component | Documented/Claimed | Actually Implemented | Status | Required Action |
| --- | --- | --- | --- | --- |
| Sentinel2SRNet architecture | 193.6K params, YCrCb chroma-lock, Sobel-edge + zero-mean-drift loss, 8-way D4 TTA, 2.5m GSD cascade | Architecture documented in spec; prior audit found live backend serving OpenCV FSRCNN/ESPCN instead of this checkpoint | GAP — CRITICAL | Load and serve the real .pth checkpoint; remove OpenCV model substitution |
| EDSR baseline | Listed as comparison baseline in benchmark sheet | Silently falls back to bicubic interpolation when invoked | GAP — CRITICAL | Either load true EDSR weights or relabel the row 'Bicubic (mislabeled EDSR)' until fixed |
| Benchmark metrics | Deck narrative implies SR superiority | Excel shows Sentinel2SRNet behind Bicubic/ESPCN/FSRCNN/EDSR on PSNR/SSIM/MAE/SAM/ERGAS; wins only on params (~200x smaller than EDSR), speed, and TTA uncertainty | Data accurate, narrative not yet aligned | Rewrite deck claims to match workbook exactly |
| TTA variant | 8-way dihedral TTA for uncertainty mapping | Currently produces a smoothing effect (negative edge gain) instead of sharpening | GAP | Fix aggregation (median/trimmed-mean instead of plain mean) or clearly narrate it as an uncertainty tool, not a sharpening tool |
| Disaster response | 1 bullet on slide 7: damage detection, road/building disruption mapping | No code — no change detection, no damage model, no GIS, no infrastructure intersection | NET-NEW | This entire document specifies the build |
| Backend framework | FastAPI in tech stack | SR-serving endpoints only | PARTIAL | Extend with ingestion/change/priority/report endpoints (Section 6) |
| Frontend | Not detailed in supplied docs | Unknown — not present in files reviewed | UNKNOWN | Inspect separately if it exists; else build per Section 7 |
| GIS layer | Leaflet named once in stack list | No map, no AOI, no overlays | NET-NEW | Build per Section 9 |
| Datasets beyond SEN2VENµS | Not present | Not present | NET-NEW | Section 3 |

# 2. Final System Architecture (text diagram)

## 2.1 Layered view

┌─────────────────────────────────────────────────────────────────┐

│ FRONTEND (React + Leaflet)                          [TO BUILD]   │

│  Map Console │ AOI Draw │ Before/After Swipe │ Evidence Panel     │

│  Priority Dashboard │ Report Viewer │ (SOS/Incidents — stretch)   │

└───────────────┬─────────────────────────────────────────────────┘

│ REST/JSON + GeoJSON  (Section 6)

┌───────────────▼─────────────────────────────────────────────────┐

│ API GATEWAY — FastAPI (async)                                    │

│  /aoi /imagery /sr /change /infrastructure /priority /report      │

│  Auth stub, request validation, job dispatch                      │

└───────────────┬─────────────────────────────────────────────────┘

│

┌───────────┼──────────────┬───────────────┬─────────────────┐

▼           ▼              ▼               ▼                 ▼

┌─────────┐ ┌───────────┐ ┌───────────┐  ┌───────────────┐ ┌─────────────┐

│INGESTION│ │SR ENGINE  │ │CHANGE     │  │INFRASTRUCTURE  │ │PRIORITY     │

│SERVICE  │ │Sentinel2  │ │DETECTION  │  │INTERSECTION    │ │ENGINE       │

│[TO BUILD]│ │SRNet+TTA  │ │NDWI/NDVI/ │  │OSM Overpass    │ │Transparent  │

│Copernicus│ │[FIX+SERVE]│ │NBR diff   │  │GHSL pop        │ │scoring      │

│OData API │ │           │ │[TO BUILD] │  │[TO BUILD]      │ │[TO BUILD]   │

└────┬────┘ └─────┬─────┘ └─────┬─────┘  └───────┬────────┘ └──────┬──────┘

│            │             │                │                 │

└────────────┴──────┬──────┴────────────────┴─────────────────┘

▼

┌──────────────────────────────┐

│ DB (PostGIS) + OBJECT STORE   │  [TO BUILD]

│ metadata, geometries, tiles   │

└──────────────┬────────────────┘

▼

┌──────────────────────────────┐

│ REPORT GENERATOR (PDF/GeoJSON)│ [TO BUILD]

└──────────────────────────────┘

## 2.2 What is real today vs what this document specifies

- [IMPLEMENTED] Sentinel2SRNet architecture + training methodology (documented, needs checkpoint wired into serving path)

- [IMPLEMENTED] Benchmark comparison data (Excel) against ESPCN/FSRCNN/EDSR/Bicubic

- [TO BUILD] Everything inside the dashed boxes above except the SR engine core math

- [PLANNED] Sentinel-1 SAR fusion, SOS/incident workflow, RBAC/auth, offline sync — specified in later sections as architecture only

# 3. Complete Dataset Matrix

Verification status as of 11 Sep 2026. UNVERIFIED items must be re-checked by your team before citing exact license text to a jury — licenses and access mechanisms on third-party portals change.

## 3.1 Datasets for the FLOOD MVP (36-hour scope)

| Dataset | Source / URL | Resolution & Bands | Labels | License | Access Method | Intended Module | Verify |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sentinel-2 L2A | Copernicus Data Space Ecosystem dataspace.copernicus.eu | 10m/20m/60m, 13 bands (B2-B4, B8 = RGB+NIR at 10m) | None (raw imagery) | Free, open, ESA Copernicus terms | OData API / Copernicus Browser / sentinelhub-py | Ingestion, SR input, spectral indices | VERIFIED |
| SEN2VENµS | CNES/ESA research release | Sentinel-2 10m paired with VENµS 5m | Paired LR/HR reflectance | Research use (non-commercial) | Direct download from project page | SR training (already in use) | VERIFIED — already in your pipeline |
| Sen1Floods11 | Cloud to Street; github.com/cloudtostreet/Sen1Floods11 | Sentinel-1 SAR (VV/VH, 10m) + Sentinel-2 (13 bands); 4,831 chips, 446 hand-labeled high-quality | Pixel-wise water/permanent-water/flood labels, generated via NDVI+MNDWI thresholding then hand-corrected | Open access research dataset (attribution required — confirm exact SPDX before commercial claims) | Google Cloud Storage bucket gs://sen1floods11 via gsutil, or HuggingFace mirror | Flood segmentation model training/validation (SHOULD-tier) | PARTIALLY VERIFIED — confirm license text directly |
| OpenStreetMap (buildings, roads) | OpenStreetMap.org via Overpass API | Vector, not imagery | Building footprints, road centerlines/classes, POIs (hospitals, shelters) | ODbL (attribution + share-alike for derived databases) | Overpass API / osmnx (Python) | Infrastructure intersection — no model needed | VERIFIED |
| GHSL (GHS-BUILT-C, GHS-POP) | human-settlement.emergency.copernicus.eu (EC Joint Research Centre) | GHS-BUILT-C: 10m (derived from Sentinel-2 2018 composite); GHS-POP: 100m grid | Built-up classification / population count per cell | CC BY 4.0, free, no registration | Direct download from JRC portal or Google Earth Engine catalog | Population/settlement exposure estimate | VERIFIED |
| Copernicus DEM GLO-30 | Copernicus Data Space Ecosystem / OpenTopography / AWS Open Data (s3://copernicus-dem-30m) | 30m global DSM | Elevation only | Free for general public under Copernicus DEM license (attribution required) | AWS S3 direct, OpenTopography API (free key), or CDSE | Slope/terrain context for landslide-adjacent talking points, flood flow direction | VERIFIED |
| Copernicus EMS Rapid Mapping | emergency.copernicus.eu | Varies by activation (often sub-metre to a few m, event-specific) | Authoritative flood/damage extent polygons for actual declared disasters | Free and open Copernicus data policy | Direct download per activation, no API for arbitrary AOI | Ground-truth validation for a specific historical demo event only | VERIFIED — activation-based, not for arbitrary AOI |

## 3.2 Datasets evaluated but NOT recommended for the flood MVP (domain mismatch — explain if asked)

| Dataset | Resolution/Sensor | Why it doesn't fit the MVP | Where it DOES fit | License |
| --- | --- | --- | --- | --- |
| xBD / xView2 | ~0.3–0.5m Maxar optical (DigitalGlobe Open Data) | Order-of-magnitude finer resolution than Sentinel-2 (10m). Training a Sentinel-2-scale model on 0.5m labels without resolution-matched downsampling will silently mismatch label granularity to pixel footprint — a jury-catchable error | Building damage classification IF you later fuse a high-res commercial or UAV source; or as a pretraining prior with heavy domain-gap caveats | CC BY-NC-SA (registration required at xview2.org) — UNVERIFIED exact version (3.0 vs 4.0 cited inconsistently across mirrors) |
| FloodNet / RescueNet | UAV imagery, ~1.5cm GSD | UAV, not satellite — completely different sensor geometry and altitude; cannot be mixed into a Sentinel-2 pipeline without a separate model | Field-verification companion tool if NDRF ever supplies drone footage — PLANNED, not MVP | Community Data License Agreement (permissive) for FloodNet |
| SpaceNet (building/road) | ~0.3–0.5m WorldView optical; SpaceNet 6 adds Sentinel-1 SAR | Same resolution mismatch as xBD for the optical tiers; SpaceNet 6 SAR component is the only sub-collection resolution-compatible with a Sentinel-1 fusion path | Road/building extraction backbone IF you add Sentinel-1 fusion in a later phase | CC BY-SA 4.0 — UNVERIFIED, confirm per-collection terms on registry.opendata.aws/spacenet |
| WorldPop | 100m / 1km gridded population | Redundant with GHS-POP for MVP purposes; GHSL already selected for consistency with GHS-BUILT-C | Alternate/cross-check population source | CC BY 4.0 — UNVERIFIED, confirm on worldpop.org before citing |

Explain-if-asked line for the jury: "We evaluated xBD/xView2, FloodNet, and SpaceNet for building-damage training data. All three operate at sub-metre to centimetre resolution — 20 to 300 times finer than Sentinel-2's 10m native GSD. Training or validating a Sentinel-2-scale model against those labels would silently misrepresent detection confidence, so for the Sentinel-2 MVP we use direct OSM footprint intersection instead of a learned damage classifier, and flag learned building-damage segmentation as a Phase-2 item requiring either SAR fusion (SpaceNet 6) or a resolution-matched high-res source."

## 3.3 Disaster-specific dataset additions (PLANNED, beyond flood MVP)

| Disaster | Additional dataset | Purpose | Verify status |
| --- | --- | --- | --- |
| Earthquake | xBD (earthquake subset) + Copernicus DEM | Building/road change candidates, terrain context | License UNVERIFIED per §3.2 |
| Cyclone | GHSL + OSM + Sentinel-2 NDVI time series | Vegetation loss, settlement exposure, road disruption | VERIFIED (already listed above) |
| Wildfire | Sentinel-2 (NBR/dNBR bands B8/B12) + Copernicus EMS burn perimeter (where activated) | Burn severity classification | VERIFIED |
| Landslide | Copernicus DEM (slope/aspect) + Sentinel-1 SAR coherence | Terrain-risk candidate zones, not confirmed slides | VERIFIED (DEM); SAR coherence pipeline PLANNED |

# 4. Complete Model / Training Matrix

## 4.1 Sentinel2SRNet — fix and serve (MUST, fixes existing gap)

| Field | Value |
| --- | --- |
| Task | Single-image super-resolution, 10m → 2.5m (2x then cascaded 2x = 4x) |
| Architecture | Deep residual CNN, 48-channel residual body, PixelShuffle sub-pixel upsampling, YCrCb luminance-only processing, zero-mean residual projection (documented in your spec — IMPLEMENTED as architecture) |
| Params / checkpoint | 193,601 trainable params, 765.5KB checkpoint (per your benchmark sheet — IMPLEMENTED) |
| Loss | L_total = L1 + α·L_Sobel_edge (α=2.5) + β·L_mean_drift (β=5.0) — documented, IMPLEMENTED |
| Training data | SEN2VENµS paired LR(10m)/HR(5m/2.5m) tiles |
| Status | TO BUILD: locate/retrain the checkpoint and wire it into the FastAPI /sr endpoint, replacing the OpenCV FSRCNN/ESPCN substitution found in the prior audit. This is the single highest-priority fix. |
| Inference | ~25–38ms/tile on CPU (per your deck claim — verify on the actual serving hardware before repeating this number to a jury; re-benchmark after the checkpoint swap) |
| TTA fix | 8-way D4 TTA currently smooths rather than sharpens (negative edge gain). Likely cause: simple mean aggregation across the 8 transformed predictions washes out high-frequency detail. TO BUILD: switch aggregation to per-pixel median or a learned confidence-weighted average; re-measure edge gain (Sobel energy ratio, SR vs bicubic) before/after the fix. |
| Evaluation | PSNR, SSIM, MAE, SAM, ERGAS, VARI-index MAE vs Bicubic/ESPCN/FSRCNN/EDSR — all IMPLEMENTED in your Excel workbook. Honest framing: currently behind all baselines on fidelity metrics; wins on parameter count (~200x smaller than EDSR), latency, and TTA-derived uncertainty. |

## 4.2 Flood change detection — NDWI/MNDWI differencing (MUST, no training required)

| Field | Value |
| --- | --- |
| Task | Pre/post water-extent change → flood polygon |
| Method | Rule-based spectral index, not a trained model: MNDWI = (Green−SWIR)/(Green+SWIR) using Sentinel-2 B3 (Green) and B11 (SWIR); threshold MNDWI > 0 as water. Compute for pre- and post-disaster scenes, difference the water masks, keep newly-water pixels as flood candidates. |
| Preprocessing | Cloud/shadow mask via Sentinel-2 Scene Classification Layer (SCL band); co-register pre/post scenes (same UTM tile, resample to common grid); apply after SR upsampling so index is computed at 2.5m |
| Confidence | Per-pixel confidence = f(TTA variance at that pixel, cloud-mask distance, index margin from threshold) — simple weighted combination, documented not black-box |
| Output | GeoJSON polygon(s) of flood extent + area in km² + confidence band |
| Validation method | Cross-check against Copernicus EMS Rapid Mapping flood polygon for the SAME historical event used in the demo (only works for a past declared emergency — pick one, e.g. a known flood event with EMS activation, as your demo AOI) |
| Metrics | IoU / F1 / precision / recall vs EMS polygon for the demo event |
| Compute | CPU-only, no GPU required, runs in well under a second per tile |

## 4.3 Flood segmentation model — SHOULD tier, only if time remains

| Field | Value |
| --- | --- |
| Task | Learned water segmentation to complement/cross-check the NDWI rule |
| Dataset | Sen1Floods11 (446 hand-labeled chips, 512x512, 10m) — see §3.1 for access |
| Split | Use the dataset's own published train/valid/test CSV splits (do not re-split — preserves comparability to published baselines) |
| Preprocessing | Normalize Sentinel-1 VV/VH to dB scale (10·log10); Sentinel-2 to top-of-atmosphere reflectance [0,1]; resize/crop to 256x256 patches |
| Augmentation | Random flip (H/V), 90° rotations only — avoid arbitrary-angle rotation/color jitter, which would corrupt radiometric meaning |
| Model | Lightweight U-Net (ResNet-18 or MobileNetV3 encoder) — NOT a full ResNet-50/DeepLab, to keep this CPU/low-GPU trainable in hackathon time |
| Loss | Combined Dice + BCE (standard for imbalanced water/non-water segmentation) |
| Hyperparameters | batch=8, lr=1e-3 with cosine decay, AdamW, weight_decay=1e-4, epochs=30–50 with early stopping on val IoU |
| Hardware | Single mid-range GPU (e.g. T4/RTX3060) can finish in 1–2 hours on the 446-chip hand-labeled set; CPU-only training is possible but slow (avoid under 36-hour pressure) |
| Checkpointing | Save best-val-IoU checkpoint only; log every epoch to a CSV for the evidence panel |
| Metrics | IoU, Dice/F1, precision, recall on held-out split |
| Status | TO BUILD only if Section 4.2's rule-based approach is validated first and time remains — do not attempt this before the rule-based pipeline works end-to-end |

## 4.4 Model-to-module mapping

| Module | Model/Method | Tier | API endpoint | Frontend consumer |
| --- | --- | --- | --- | --- |
| Super-resolution | Sentinel2SRNet (fixed checkpoint) + TTA | MUST | POST /sr/{scene_id} | Map layer toggle: Original/Bicubic/SR/TTA |
| Flood extent | NDWI/MNDWI differencing (rule-based) | MUST | GET /change/{aoi_id} | Flood overlay layer, area stat panel |
| Flood extent (cross-check) | U-Net on Sen1Floods11 | SHOULD | GET /change/{aoi_id}?method=learned | Toggle: rule-based vs learned overlay |
| Infrastructure exposure | OSM Overpass intersection (no model) | MUST | GET /infrastructure/{aoi_id} | Building/road count badges on map |
| Population exposure | GHS-POP raster zonal sum within flood polygon | SHOULD | GET /population/{aoi_id} | Exposure stat panel |
| Priority scoring | Weighted transparent formula (Section 8.4) | MUST | GET /priority/{aoi_id} | P1–P4 map zones + factor breakdown card |
| Building damage (learned) | xBD-pretrained segmentation, heavy domain-gap caveat | PLANNED | n/a | n/a — not in MVP |
| Sentinel-1 fusion | SAR coherence change for cloud-blocked scenes | PLANNED | n/a | n/a — architecture only, Section 8.5 |

# 5. Database Schema (PostgreSQL + PostGIS) — TO BUILD

PostGIS chosen over plain PostgreSQL because every core entity (AOI, flood polygon, priority zone, building/road footprint) is a geometry that needs spatial indexing and intersection queries (ST_Intersects) — implementing that in application code instead would be slower and more error-prone under time pressure.

-- aoi: user-drawn or preset areas of interest

CREATE TABLE aoi (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name TEXT,

geom GEOMETRY(Polygon, 4326) NOT NULL,

disaster_type TEXT CHECK (disaster_type IN ('flood','earthquake','cyclone','wildfire','landslide')),

created_at TIMESTAMPTZ DEFAULT now(),

created_by UUID REFERENCES users(id)

);

-- scenes: raw + SR imagery metadata (files live in object storage, not DB)

CREATE TABLE scenes (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

aoi_id UUID REFERENCES aoi(id),

role TEXT CHECK (role IN ('pre','post')),

acquisition_date DATE NOT NULL,

cloud_cover_pct NUMERIC,

source TEXT DEFAULT 'Copernicus Data Space Ecosystem',

raw_object_key TEXT NOT NULL,       -- path in object store

scl_mask_key TEXT,                  -- cloud/shadow mask

bands JSONB,                        -- which bands captured

created_at TIMESTAMPTZ DEFAULT now()

);

-- sr_results: one row per SR run on a scene

CREATE TABLE sr_results (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

scene_id UUID REFERENCES scenes(id),

model_version TEXT NOT NULL,        -- e.g. 'sentinel2srnet-v1.2'

tta_enabled BOOLEAN DEFAULT false,

sr_object_key TEXT NOT NULL,

bicubic_object_key TEXT NOT NULL,   -- always kept alongside

uncertainty_object_key TEXT,        -- TTA variance map, null if tta_enabled=false

psnr NUMERIC, ssim NUMERIC, mae NUMERIC, sam NUMERIC, ergas NUMERIC,

latency_ms NUMERIC,

created_at TIMESTAMPTZ DEFAULT now()

);

-- change_results: pre/post comparison for one AOI

CREATE TABLE change_results (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

aoi_id UUID REFERENCES aoi(id),

method TEXT CHECK (method IN ('ndwi_diff','learned_unet')),

flood_geom GEOMETRY(MultiPolygon, 4326),

area_km2 NUMERIC,

confidence NUMERIC,                 -- 0-1

model_version TEXT,

created_at TIMESTAMPTZ DEFAULT now()

);

-- infrastructure_exposure: OSM intersection results

CREATE TABLE infrastructure_exposure (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

change_result_id UUID REFERENCES change_results(id),

feature_type TEXT CHECK (feature_type IN ('building','road','hospital','shelter')),

osm_id BIGINT,

geom GEOMETRY(Geometry, 4326),

intersects_flood BOOLEAN,

created_at TIMESTAMPTZ DEFAULT now()

);

-- priority_zones: transparent scoring output

CREATE TABLE priority_zones (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

change_result_id UUID REFERENCES change_results(id),

geom GEOMETRY(Polygon, 4326),

priority TEXT CHECK (priority IN ('P1','P2','P3','P4')),

score NUMERIC,

factors JSONB,                      -- {damage_extent, buildings_affected, roads_cut, pop_exposed, confidence}

created_at TIMESTAMPTZ DEFAULT now()

);

-- reports: exported artifacts

CREATE TABLE reports (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

aoi_id UUID REFERENCES aoi(id),

format TEXT CHECK (format IN ('pdf','geojson','csv')),

object_key TEXT NOT NULL,

generated_at TIMESTAMPTZ DEFAULT now()

);

-- users: minimal auth (PLANNED full RBAC — see Section 13)

CREATE TABLE users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

email TEXT UNIQUE NOT NULL,

role TEXT DEFAULT 'viewer' CHECK (role IN ('admin','responder','viewer')),

created_at TIMESTAMPTZ DEFAULT now()

);

-- incidents: SOS module (CAN tier, mock adapter only)

CREATE TABLE incidents (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

aoi_id UUID REFERENCES aoi(id),

location GEOMETRY(Point, 4326),

incident_type TEXT,

severity TEXT,

description TEXT,

status TEXT DEFAULT 'NEW' CHECK (status IN ('NEW','VERIFIED','ASSIGNED','RESPONDING','RESOLVED')),

reported_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_aoi_geom ON aoi USING GIST (geom);

CREATE INDEX idx_change_geom ON change_results USING GIST (flood_geom);

CREATE INDEX idx_infra_geom ON infrastructure_exposure USING GIST (geom);

CREATE INDEX idx_priority_geom ON priority_zones USING GIST (geom);

# 6. API Specification — TO BUILD

### POST /aoi

[TO BUILD] Register an AOI polygon and disaster type.

Request:

{

"name": "Kosi Basin Test AOI",

"geometry": { "type": "Polygon", "coordinates": [...] },

"disaster_type": "flood"

}

Response:

{ "aoi_id": "uuid", "created_at": "..." }

### POST /imagery/{aoi_id}

[TO BUILD] Async job: query Copernicus OData API for best pre/post Sentinel-2 scenes (lowest cloud cover, closest to requested dates), download, cache in object storage.

Request:

{ "pre_date_range": ["2024-06-01","2024-06-10"],

"post_date_range": ["2024-07-15","2024-07-25"],

"max_cloud_pct": 20 }

Response:

{ "job_id": "uuid", "status": "queued" }

-- poll GET /jobs/{job_id} for completion, then --

{ "pre_scene_id": "uuid", "post_scene_id": "uuid" }

Background job via FastAPI BackgroundTasks or a Celery/RQ worker — imagery download is slow (tens of MB to GB) and must not block the request thread.

### POST /sr/{scene_id}

[TO BUILD (fix)] Run Sentinel2SRNet on a cached scene. This is the endpoint that currently serves OpenCV FSRCNN/ESPCN instead of the real model — highest-priority fix.

Request:

{ "tta": true }

Response:

{ "sr_result_id": "uuid", "sr_url": "...", "bicubic_url": "...",

"uncertainty_url": "...", "model_version": "sentinel2srnet-v1.2",

"latency_ms": 34.2 }

### GET /change/{aoi_id}

[TO BUILD] Compute NDWI/MNDWI difference between pre/post SR scenes; return flood polygon.

Response:

{ "flood_geojson": {...}, "area_km2": 12.4, "confidence": 0.78,

"method": "ndwi_diff", "model_version": "rule-v1" }

### GET /infrastructure/{aoi_id}

[TO BUILD] Intersect the flood polygon with OSM buildings/roads and GHSL population raster.

Response:

{ "buildings_affected": 214, "roads_affected_km": 6.3,

"population_estimate": 3400, "population_source": "GHS-POP 2023, 100m",

"hospitals_at_risk": 1 }

population_estimate is always returned with its dataset date — never presented as ground-truth census.

### GET /priority/{aoi_id}

[TO BUILD] Return transparent priority zones with visible scoring factors.

Response:

{ "zones": [

{ "zone_id":"uuid","priority":"P1","score":0.86,

"factors": {"damage_extent":0.9,"buildings_affected":80,

"roads_cut":2,"pop_exposed":1200,"confidence":0.75} }

] }

### GET /report/{aoi_id}

[TO BUILD] Generate and return a PDF + GeoJSON export bundle.

Response:

{ "pdf_url": "...", "geojson_url": "...", "csv_url": "..." }

### GET /health

[TO BUILD] Liveness/readiness probe reporting model_version loaded, so a jury can verify the real checkpoint is live, not a stub.

Response:

{ "status": "ok", "sr_model_version": "sentinel2srnet-v1.2",

"gpu_available": false }

# 7. Frontend Pages / Components — TO BUILD

| Page | Key components | Data source | Priority |
| --- | --- | --- | --- |
| Command Dashboard | AOI list, active disaster event card, quick stats | GET /aoi, GET /priority/{aoi_id} | MUST |
| Map Intelligence (core screen) | Leaflet map, AOI draw tool, layer control (Original/Bicubic/SR/TTA/Flood/Priority), before/after swipe slider, legend, scale, coordinate readout | GET /imagery, GET /sr, GET /change, GET /priority | MUST |
| Evidence Panel | Side drawer: acquisition dates, bands used, model version, confidence, 'AI-assisted — requires field verification' badge | GET /sr, GET /change (metadata fields) | MUST |
| Priority/Risk View | P1–P4 zone list with factor breakdown (bar chart of damage/pop/roads/confidence) | GET /priority/{aoi_id} | SHOULD |
| Report Viewer/Export | PDF preview, GeoJSON/CSV download buttons | GET /report/{aoi_id} | SHOULD |
| Infrastructure Panel | Building/road/hospital counts affected, small table | GET /infrastructure/{aoi_id} | SHOULD |
| SOS/Incidents (stretch) | Simple form + status badge list; mock adapter, clearly labeled 'demo only, not connected to NDRF' | POST/GET /incidents | CAN |
| Timeline (stretch) | T1→T2 slider if more than 2 dates are loaded | GET /imagery history | CAN |

Stack: React + Leaflet (or MapLibre) for the map, Tailwind for styling, react-query for data fetching/caching against the FastAPI backend. Keep the map screen as the single source of truth — every other page is a view/filter over the same AOI, not a separate workflow, so an operator never re-enters context.

# 8. ML Pipelines

## 8.1 FLOOD (36-hour MVP — build this first and only this, end to end)

1. AOI polygon submitted → /aoi

2. /imagery: Copernicus OData query, pre + post Sentinel-2 L2A scenes, cloud_cover < 20%, SCL mask fetched

3. Co-register: reproject both scenes to same UTM CRS, resample to matching pixel grid

4. Original imagery archived to object storage (both dates) — never overwritten

5. /sr on each scene: Sentinel2SRNet (fixed checkpoint) 10m -> 2.5m, TTA on -> uncertainty map

6. Compute MNDWI on both SR outputs (Green=B3, SWIR=B11, both resampled to 2.5m)

7. Threshold MNDWI>0 -> water mask per date; diff(post_water, pre_water) -> flood candidate pixels

8. Vectorize flood candidate raster -> polygon(s); compute area_km2

9. Confidence = weighted(TTA variance at flood pixels, cloud-mask proximity, MNDWI margin from 0)

10. /infrastructure: Overpass query for buildings/roads/hospitals inside flood polygon bbox, ST_Intersects

11. /priority: score = w1*area_norm + w2*buildings_norm + w3*roads_cut_norm + w4*pop_norm, weights shown in evidence panel, thresholds map score -> P1-P4

12. Frontend renders: original/SR toggle, flood overlay, priority zones, evidence panel, export button

13. /report: assemble PDF (map screenshot + stats + evidence) + GeoJSON of flood + priority polygons

## 8.2 EARTHQUAKE — PLANNED (architecture only, not built for MVP)

- Input: pre/post optical Sentinel-2, SR-enhanced

- Change signal: structural/rubble spectral signature is weak at 10m/2.5m GSD — Sentinel-2 alone is a poor sensor for earthquake building damage (this is a real physical limitation, not a build gap; disclose it directly if asked)

- Recommended real approach: fuse with a high-res source (xBD-style, if a partner can supply one) or SAR coherence loss from Sentinel-1; Sentinel-2-only should be scoped as 'road network disruption + large-scale visible change' only, not building-level damage

## 8.3 CYCLONE — PLANNED

- Combine flood pipeline (8.1) + NDVI difference for vegetation/crop loss + OSM road intersection — largely a reuse of the flood MVP components, achievable relatively quickly after flood MVP is solid

## 8.4 WILDFIRE — PLANNED

- NBR = (NIR−SWIR)/(NIR+SWIR) using B8/B12; dNBR = NBR_pre − NBR_post; USGS burn-severity thresholds (unburned/low/moderate/high) are published and can be applied directly — rule-based, same complexity class as the flood MNDWI approach

## 8.5 LANDSLIDE — PLANNED

- Copernicus DEM slope/aspect + optical change + (optional) Sentinel-1 coherence drop as a landslide-risk proxy — this is architecture-stage; do not claim a trained landslide detector without one

## 8.6 Transparent priority scoring formula (used across all disaster types)

score = w1 * normalize(damage_extent_km2)

+ w2 * normalize(buildings_affected)

+ w3 * normalize(roads_cut_count)

+ w4 * normalize(population_exposed)

- w5 * (1 - confidence)          # low-confidence findings are down-weighted, not hidden

P1 (Immediate): score >= 0.75

P2 (High):      0.5 <= score < 0.75

P3 (Monitor):   0.25 <= score < 0.5

P4 (Low):       score < 0.25

Default weights (documented, adjustable): w1=0.3, w2=0.25, w3=0.2, w4=0.2, w5=0.15

Every zone's factor breakdown is returned by the API and shown in the UI — this is what makes the score defensible under jury cross-examination; a bare number is not.

# 9. GIS Architecture — TO BUILD

| Layer | Format | Source | Rendering |
| --- | --- | --- | --- |
| Basemap | XYZ tiles | OpenStreetMap or CartoDB Positron | Leaflet TileLayer |
| Original Sentinel-2 | Cloud-optimized GeoTIFF (COG) | Ingestion service output | Leaflet.TileLayer via a COG tile server (titiler) or pre-tiled PNG |
| SR output | COG, 2.5m | SR engine output | Same tiling pipeline as above |
| TTA uncertainty | COG, single-band, colormapped | SR engine output | titiler with a viridis-style colormap |
| Flood polygon | GeoJSON | /change endpoint | Leaflet GeoJSON layer, semi-transparent blue fill |
| Priority zones | GeoJSON | /priority endpoint | Leaflet GeoJSON, colored by P1-P4 |
| Buildings/roads | GeoJSON (subset within AOI only — do not load unbounded OSM) | /infrastructure endpoint | Leaflet GeoJSON, filtered to intersecting features |
| AOI boundary | GeoJSON | User-drawn via Leaflet.Draw | Editable polygon layer |

Serve raster layers as Cloud-Optimized GeoTIFFs through a lightweight tile server (titiler, FastAPI-based) rather than pre-rendering every zoom level — this avoids a large precompute step under time pressure and lets the map request only the tiles it needs.

# 10. Exact Integration / Connections — TO BUILD

Copernicus Data Space Ecosystem (OData API)

│  HTTPS, OAuth2 client-credentials token

▼

Ingestion Service (FastAPI background task / RQ worker)

│  writes raw + SCL mask to Object Storage (S3-compatible / MinIO for local dev)

│  writes scene metadata row to Postgres `scenes` table

▼

Preprocessing (co-register, cloud mask apply, band select)

│  reads/writes Object Storage; updates `scenes` row

▼

SR Engine (Sentinel2SRNet, PyTorch, served via a dedicated /sr FastAPI route

or a separate inference microservice behind an internal HTTP call)

│  writes SR + bicubic + uncertainty COGs to Object Storage

│  writes row to `sr_results`

▼

Change Detection Service (NDWI/MNDWI, pure Python/numpy/rasterio, no GPU)

│  writes flood polygon to `change_results.flood_geom` (PostGIS geometry)

▼

Infrastructure Service (osmnx/Overpass query, PostGIS ST_Intersects)

│  writes rows to `infrastructure_exposure`

▼

Priority Engine (pure Python scoring function, Section 8.6)

│  writes rows to `priority_zones`

▼

FastAPI Gateway  ── serves all of the above via REST/GeoJSON ──▶  React/Leaflet Frontend

│

▼

Report Generator (weasyprint/reportlab for PDF, geojson dump for vector export)

│  writes to Object Storage, row to `reports`

Asynchronous jobs required for: imagery download (slow, network-bound), SR inference (CPU/GPU-bound, seconds), report PDF generation (assembly + rendering). Use FastAPI BackgroundTasks for the hackathon scope; a Redis+RQ or Celery queue is the PLANNED production upgrade if load increases.

# 11. Training / Inference Setup

| Item | Requirement |
| --- | --- |
| SR inference | IMPLEMENTED (fix required): CPU is sufficient per your existing claim (~25-38ms/tile) — re-verify after checkpoint fix |
| SR training (if retraining needed) | Single GPU (e.g. T4 or better), PyTorch >=2.0, ~193K params trains fast — hours not days on SEN2VENµS-scale data |
| Flood NDWI pipeline | CPU only, numpy/rasterio, no training required |
| Optional U-Net flood segmentation (§4.3) | Single GPU, 1-2 hrs on the 446-chip hand-labeled Sen1Floods11 split |
| OSM/GHSL intersection | CPU only, PostGIS spatial query |
| Report generation | CPU only |

# 12. Deployment Setup — TO BUILD

docker-compose.yml services:

frontend        (React build, served via nginx)

api             (FastAPI + uvicorn)

worker          (background jobs: ingestion, SR inference, report gen)

db              (postgres + postgis extension)

object-storage  (minio, S3-compatible, for local/dev; swap for real S3 in prod)

tile-server     (titiler, serves COGs to Leaflet)

Local dev: docker-compose up — single command bring-up for the demo laptop

Env vars: COPERNICUS_CLIENT_ID, COPERNICUS_CLIENT_SECRET, DATABASE_URL, S3_ENDPOINT, MODEL_CHECKPOINT_PATH

# 13. Security & Uncertainty/Provenance Safeguards

## 13.1 Security — MVP-realistic subset

- [TO BUILD] Basic API key or JWT auth on write endpoints (POST /aoi, POST /imagery)

- [TO BUILD] Input validation on AOI polygon size (reject absurdly large areas that would blow the imagery budget)

- [TO BUILD] File size limits on any uploaded imagery fallback path

- [PLANNED] Full RBAC (admin/responder/viewer), audit logs, encrypted transport in production deployment, secrets management — state these as architecture in the deck, do not claim implemented

## 13.2 Uncertainty / provenance — cheap, non-negotiable, build these regardless of time pressure

- Every map layer tagged OBSERVED / AI-ENHANCED / DERIVED / UNCONFIRMED in its legend entry

- TTA uncertainty layer always available alongside SR output, never hidden by default

- Priority score never rendered without its factor breakdown

- Every exported report footer: "AI-assisted analysis — requires field verification. Not an authoritative emergency response system."

- Population/infrastructure figures always shown with dataset name + date (e.g. "GHS-POP 2023, 100m grid")

# 14. 36-Hour Implementation Sequence

| Hours | Work | Exit criterion |
| --- | --- | --- |
| 0-4 | Fix Sentinel2SRNet backend: locate/retrain checkpoint, wire into /sr, remove OpenCV FSRCNN/ESPCN fallback, fix EDSR fallback labeling | /health reports real model_version; SR output visibly differs from bicubic on a test tile |
| 4-6 | Fix TTA aggregation (median instead of mean); re-measure edge gain | TTA output has positive Sobel edge-energy gain vs bicubic, documented before/after |
| 6-10 | Ingestion service: Copernicus OData auth + scene query + download + SCL cloud mask + object storage write | Given an AOI + date range, pre/post scenes land in storage with metadata in DB |
| 10-14 | Co-registration + NDWI/MNDWI change detection + polygon vectorization | Given two SR scenes, a flood GeoJSON polygon + area_km2 is produced |
| 14-17 | OSM Overpass integration (buildings/roads) + PostGIS intersection | Given a flood polygon, affected building/road counts are returned |
| 17-19 | GHSL population zonal stat + priority scoring engine | Given infra counts, a P1-P4 zone set with factor breakdown is returned |
| 19-26 | Frontend: Leaflet map, AOI draw, layer toggles, before/after swipe, evidence panel | Operator can draw an AOI and see the full flood workflow rendered on the map |
| 26-29 | Report generator: PDF + GeoJSON export | Given an AOI with completed analysis, a downloadable PDF+GeoJSON bundle is produced |
| 29-32 | End-to-end rehearsal on the chosen demo AOI/event; fix breakages | Full flow runs without manual intervention, twice in a row |
| 32-34 | Update deck slide 7 + benchmark narrative to match actual results; prepare evidence panel screenshots for slides | Deck claims match live demo exactly |
| 34-36 | Jury Q&A rehearsal (Section 18), buffer for the inevitable last-minute bug | Team can answer all 18 questions below without hesitation |

# 15. Exact Folder / File Structure — TO BUILD

pixelforge/

├── frontend/

│   ├── src/

│   │   ├── pages/           (Dashboard, MapIntelligence, PriorityView, Reports)

│   │   ├── components/      (LayerToggle, EvidencePanel, SwipeCompare, AOIDraw)

│   │   └── api/              (typed fetch wrappers per endpoint)

│   └── package.json

├── backend/

│   ├── api/

│   │   ├── routes/           (aoi.py, imagery.py, sr.py, change.py,

│   │   │                      infrastructure.py, priority.py, report.py, health.py)

│   │   └── main.py

│   ├── ml/

│   │   ├── sr/                (sentinel2srnet.py, tta.py, checkpoint loading)

│   │   ├── change_detection/  (ndwi.py, learned_unet.py [SHOULD])

│   │   └── priority/          (scoring.py)

│   ├── ingestion/             (copernicus_client.py, cache.py)

│   ├── preprocessing/         (coregister.py, cloud_mask.py)

│   ├── geospatial/            (osm_client.py, ghsl_zonal.py, postgis_helpers.py)

│   ├── reports/                (pdf_builder.py, geojson_export.py)

│   ├── db/                    (models.py, migrations/)

│   ├── configs/               (settings.py, model_registry.yaml)

│   └── tests/

├── models/                     (checkpoints — .pth files, gitignored, documented in model_registry.yaml)

├── datasets/                   (download scripts per §3, not the raw data itself)

├── docs/                       (this document, API reference, dataset licenses)

└── docker-compose.yml

# 16. Build Checklist

- [MUST] Sentinel2SRNet checkpoint wired into /sr, OpenCV fallback removed

- [MUST] EDSR fallback fixed or relabeled honestly

- [MUST] TTA aggregation fixed (positive edge gain measured)

- [MUST] Copernicus ingestion working end-to-end for one AOI

- [MUST] NDWI/MNDWI flood polygon pipeline working

- [MUST] OSM building/road intersection working

- [SHOULD] GHSL population zonal stat working

- [MUST] Priority scoring with visible factors

- [MUST] Leaflet map with layer toggles + before/after swipe

- [MUST] Evidence panel with OBSERVED/AI-ENHANCED/DERIVED/UNCONFIRMED labels

- [SHOULD] PDF + GeoJSON report export

- [MUST] Deck slide 7 rewritten to match actual demo

- [MUST] Benchmark narrative aligned with Excel data (no overclaiming)

- [MUST] Jury Q&A rehearsed

- [CAN] SOS/incident mock module

- [CAN] Sentinel-1 fusion architecture slide (not implementation)

# 17. Demo Workflow (rehearsed script)

| Step | On-screen action | What you say |
| --- | --- | --- |
| 1 | Open Map Intelligence, draw/select the pre-chosen demo AOI (a real, historical flood event with Copernicus EMS activation — pick this now so validation data exists) | "This is [location], during [dated flood event]. We're using real Sentinel-2 imagery from before and after." |
| 2 | Toggle Original → Bicubic → Sentinel2SRNet → TTA | "Our model is 200x smaller than EDSR and runs in milliseconds on CPU — here's the honest benchmark, we're not claiming to beat every baseline on raw fidelity, our edge is efficiency plus this uncertainty map." |
| 3 | Toggle flood overlay on | "This polygon comes from a spectral water index, not a black box — MNDWI on the SR-enhanced bands, differenced pre/post." |
| 4 | Show infrastructure panel | "214 buildings and 6.3km of road intersect this flood extent, from direct OpenStreetMap geometry — no hallucinated detections." |
| 5 | Show priority zones + factor breakdown | "Zone A is P1 because of this exact combination of factors, all visible — not a hidden score." |
| 6 | Export report | "Every export carries acquisition dates, model version, and a field-verification disclaimer." |

# 18. Jury Q&A + Defensible Claims

Why is your model behind EDSR/FSRCNN/ESPCN on PSNR/SSIM?

Correct, and we say so directly — our benchmark data shows it. Our differentiator is 193.6K params vs EDSR's 43M (~200x smaller), CPU-deployable latency, and TTA-derived per-pixel uncertainty, none of which the baselines provide.

Is the flood polygon AI-generated?

No — it's a deterministic spectral index (MNDWI) differenced pre/post disaster, computed on SR-enhanced bands. It's explainable math, not a trained classifier, which is a deliberate choice for auditability.

How do you know the building count is accurate?

It's a direct geometric intersection with OpenStreetMap data, not a detector — subject to OSM's own completeness/currency limitations, which we disclose.

Where does your population number come from?

GHS-POP 2023, a 100m Copernicus/JRC grid, zonal-summed within the flood polygon. We show the dataset name and year every time the number appears.

What happens if the checkpoint fails to load?

The /health endpoint reports the loaded model_version; if it doesn't match the expected value, the UI would show a clear error rather than silently substituting a different model — this is the exact failure mode we found and fixed in our own audit.

Why flood and not earthquake/building damage?

Sentinel-2's 10m native resolution (2.5m after SR) is well-suited to water-extent detection but not to building-level structural damage, which needs sub-metre imagery. We scoped the MVP to the disaster type our sensor can honestly support.

Is this connected to NDRF/real emergency systems?

No. It's architected with a defined API surface that an official integration could plug into, but no such connection exists — we don't claim one.

Can this run offline?

Only in a limited sense for the demo (cached scenes); true field offline operation is a stated roadmap item, not built.

What's your uncertainty quantification actually measuring?

Per-pixel variance across the 8-way dihedral TTA ensemble — it reflects model disagreement under symmetric transforms, not ground-truth error, and we state that distinction.

Why not use xBD for building damage?

Resolution mismatch — xBD is 0.3-0.5m Maxar imagery, 20-300x finer than Sentinel-2's native GSD. Training/validating against it at our scale would misrepresent confidence, so we use direct OSM footprint intersection instead.

## What must NOT be claimed (recap)

- SR output is not ground truth — never present it as measured evidence of damage

- No NDRF/government API integration exists

- Sentinel2SRNet does not beat baselines on fidelity metrics — only on efficiency/speed/uncertainty

- Population/infrastructure numbers are estimates from named, dated public datasets, not real-time ground truth

- Priority scores are never shown without their contributing factors